## Slide 1: CENG EDITOR
Project-III
Computer Engineering
CME1252
Project Based Learning - II
Dilara Karacan
Qusai Almoqadam
Cemil Dalar
2019510047
2020510120
2019510025
By

## Slide 2: PRESENTATION OUTLINE:
Introduction
Progress Summary
Requirements
Task Schedule
Task Sharing
Completed Tasks
Incomplete Tasks, Reasons and Explanations.
Additional Improvements
Problems Encountered
Algorithms And Solution Strategies.
Screenshots
Conclusion
References.

## Slide 3: INTRODUCTION!
The goal of the project is to develop a simplified console editor.

## Slide 4: PROGRESS SUMMARY
Java knowledge
Requirements:
Mll knowledge
OOP knowledge
Integrated Development Environment
Adobe illustrator
PowerPoint
Java knowledge

## Slide 5: Task Schedule 02 01
First Week:
03
Second Week:
Third Week:
Discussing and designing solution alternatives. Creating the necessary variables, structures. Screen.
01
Load/save. Cursor movement. Entering and deleting characters/words.
Insert/overwrite modes. Special keys.

## Slide 6: Task Schedule
05
Fourth Week:
04
Fifth Week:
Selection. Cut/copy/paste. Find, replace.
Alignment. Remaining parts of the program, testing/debugging.

## Slide 7: TASK SHARING
Dilara Karacan
Qusai Almoqadam
Cemil Dalar
Selection part.
Copy/ Cut/ paste.
Find/ Replace.
Special keys.
Creating the necessary variables, structures. Screen.
Load /save.
Find part.
Presentation.
Poster.
Mll class.
Entering and deleting characters/words.
Back space and delete keys.

## Slide 8: COMPLETED TASKS
Cursor movement and screen.
Load and save.
Insert/Overwrite modes.
Special keys.
Selection.
Cut/Copy/Paste.
Find/ Replace.
Alignment.

## Slide 9: INCOMPLETE TASKS
There is not incomplete tasks

## Slide 10: ADDITIONAL IMPROVEMENTS
-Paragraphs are automatically capitalized.
-When something is deleted in the remove function, the position of the following lines also changes properly

## Slide 11: PROBLEMS ENCOUNTERED
Null pointer exception error.
Wrong character deletion error.
Adding to wrong location is in add function.
pasting in wrong place.
Mll methods errors.

## Slide 12: SOLUTION STRATEGIES
Consulting with the professor
Researching online
Using breakpoints
Whenever the team had
problems, we solved it by
Using
debugging tool

## Slide 13: SCREENSHOTS

## Slide 14: SCREENSHOTS

## Slide 15: SCREENSHOTS

## Slide 16: SCREENSHOTS

## Slide 17: SCREENSHOTS

## Slide 18: SCREENSHOTS

## Slide 19: SCREENSHOTS

## Slide 20: SCREENSHOTS

## Slide 21: CONCLUSION
The team members tried to make the codes as clean as possible, adding some notes so the codes would be easy to read and use. Moreover, designing the presentation template and the poster in special way. Also, The team members have worked together as a professional team and learn many skills like time managing and dividing tasks. In conclusion, the assignment took five weeks to be finished, All member of the team worked so hard in order to provide the best version possible.

## Slide 22: REFERENCES:
An Introduction to Object-Oriented Programming with Java, 5th Edition, McGraw-Hill, 2009.
Michael T. Goodrich, Roberto Tamassia, Data Structures and Algorithms in Java, Wiley.
https://www.geeksforgeeks.org
https://stackoverflow.com

## Slide 23
THANKS